## Slide 1
Your Workshop Journey
13 steps from PRD to working code — nothing moves forward without your approval
You + Claude (Steps 1–5)
1
Setup
Verify environment Pick team name
→
2
Pick Project
Choose pre-built or create your own
→
3
Read PRD
Everyone reads the PRD Type ‘ready’ to continue
⏸ GATE
→
4
Refine PRD
Answer Claude’s questions about your PRD
↻ Iterate until ready
→
5
Review Questions
Resolve each open question one by one
↻ Iterate per question
HANDOFF → Agent Team coordinates from here. Agents generate — you review and approve.
Agents Generate, You Approve (Steps 6–13)
6
Requirements
Review requirements
↻ Iterate
→
7
Technical Design
Review the design
↻ Iterate
→
8
Execution Plan
Review the plan
↻ Iterate
→
9
UI Prototype
Click through prototype Give feedback
Skip if no UI
↻ Iterate
10
User Stories
Review sprint-ready stories Approve, revise, or re-run
↻ Iterate
→
11
Validation
Review coverage report Confirm no gaps
↻ Iterate
→
12
Jira Sync
Provide Jira project key Stories sync to Jira
→
13
Implementation
Approve each story before coding starts
↻ Per story
↻ = You can send it back for revision • Blue = you talk directly to Claude • Green = agents generate, you approve • Every step commits & pushes to GitHub

## Slide 2
Who Drives Each Step
Rotate the keyboard. The person best suited to review each step should be driving.
1
Setup
Engineer
You + Claude
2
Pick Project
Whole team
You + Claude
3
Read PRD
Everyone
You + Claude
4
Refine PRD
Product Manager
You + Claude
5
Review Questions
Product Manager
You + Claude
6
Requirements
Tech Lead + PM
Agents + You
7
Technical Design
Architect / Sr Eng
Agents + You
8
Execution Plan
Tech Lead
Agents + You
9
UI Prototype
Whole team
Agents + You
10
User Stories
PM + Tech Lead
Agents + You
11
Validation
Tech Lead
Agents + You
12
Jira Sync
Anyone
Agents + You
13
Implementation
Engineer(s)
Agents + You